# UDM → OMOP CDM v5.4 Mapping

Feasibility Findings, Migration Plan & Field-Level Compatibility Assessment

Prepared for: Hira Rizvi (with Tom)

Prepared by: Johnbright Anyaibe  |  Project: etl_omop (CIT_UDM → OMOP CDM v5.4)  |  Date: September 2026

Purpose: Confluence-ready reference for the UDM-to-OMOP mapping analysis — feasibility, alignment/misalignment, pipeline design, repo/artifact index, open questions, and the final row-by-row field compatibility assessment.

# 1. Feasibility Assessment Overview

Mapping CIBMTR's CIT_UDM (Oracle) into OMOP CDM v5.4 is feasible as an adaptation of the existing UDM data model rather than a ground-up rebuild. Direction was confirmed with the project sponsor on 2026-07-16: OMOP is delivered as an adaptation of CIT_UDM, not a new Postgres warehouse built from scratch, and the Terminology Services databases remain vocabulary/metadata-only (no clinical CDM data lands there). CIT_UDM was chosen over raw FormsNet/FDM as the source because it is already consolidated and more tractable than re-deriving OMOP directly from FDM forms. This is the first concrete, row-level clinical ETL toward OMOP from either FDM or UDM — prior FDM→OMOP work was a routing-strategy document only, not a build.

Current state (live DuckDB sandbox, checked 2026-09-10):

| OMOP Table | Rows | Status | Key Caveats |
| --- | --- | --- | --- |
| person | 6,356–6,454 | Validated | race_concept_id always 0 (no source field); sentinel 1900-01-01 DOB nulled |
| visit_occurrence | 4,611 | Validated | Scoped to top-level HCT/CT admissions; visit_concept_id forced to Inpatient (9201) |
| observation_period | 5,051 | Validated | One period/person, no gap-splitting; ~1,400 persons with no dated event get no row |
| death | 1,266 | Validated | cause_concept_id always 0 (source too sparse); 1 person dropped for missing death date |
| procedure_occurrence | 4,224 | v1 scope, FK issue flagged | HCT/CT infusion codes only; procedure_concept_id always 0 (no vocab crosswalk); visit_occurrence_id populated 100% but currently 0/4,224 match the live visit table |
| condition_occurrence | 200,550 | Lossy v1, FK issue flagged | Full CONDITION table; concept ids always 0; rich attributes (severity/staging/GVHD grading) dropped in v1; visit_occurrence_id populated 100% but currently 0/200,550 match the live visit table |

Bottom line: the foundational “backbone” domains (person, visit, observation_period, death) are built and validated. The clinical-content domains (procedure, condition, and the not-yet-started measurement/observation/drug_exposure) are blocked on the same structural gap: CIT_UDM has no standard-vocabulary crosswalk for its internal codes, so every concept_id field defaults to 0 until a hand-mapping/vocabulary pass is done.

# 2. Major Areas of Alignment and Misalignment

## 2.1 Areas of Alignment

• CIT_UDM's PERSON, EVENT (admissions), and KVS_EVENT_DATA (survival status) map cleanly and deterministically onto OMOP's person, visit_occurrence, and death tables — these four “backbone” domains are fully built and validated with 0 nulls in required fields.

• EVENT's hierarchical parent_event_id structure, once understood, gives a reliable recursive path to resolve visit_occurrence_id for any downstream clinical event (procedure, condition, and eventually measurement/observation) — the same walk is reused across domains.

• Newly discovered companion tables (PERSON_RELATION, CONDITION_DETAILS, PROCEDURE_DETAILS, CONDITION_OBS_XREF, PROCEDURE_OBS_XREF) closely mirror OMOP's own EAV-style extension patterns (FACT_RELATIONSHIP, companion OBSERVATION rows) — alignment exists structurally, it is just not wired into a built transform yet.

• The ELT architecture (Oracle → raw.* → omop.* → Postgres) cleanly separates read-only source access from iterative mapping logic, which fits OMOP's expectation of a repeatable, auditable transform layer.

## 2.2 Areas of Misalignment

• procedure_category/code, condition_category/code, and observation_code are all CIBMTR-internal strings with no SNOMED/LOINC/RxNorm crosswalk anywhere in the schema (PROCEDURE.CODEABLE_CONCEPT is empty; OBSERVATION_CODE never matches the LOINC #####-# pattern). This is the single largest structural misalignment and blocks concept_id from being non-zero across three OMOP domains.

• Race is not captured. CIT_UDM's DEMOGRAPHICS EAV table has no RACE key distinct from ETHNICITY — race_concept_id is always 0, not a mapping gap so much as a genuine data gap.

• No true discharge/end date. EVENT has no reliable end-of-admission date; visit_end_date falls back to visit_start_date (single-day-visit assumption) for every row.

• EVENT is a case-report-form event log, not an encounter table. Only 2 of ~50 event_class values represent real admissions; everything else (labs, GVHD therapy, chimerism studies, disease assessments) has to be re-attributed to a parent visit via recursive lookup rather than a direct FK.

• Procedure vs. drug_exposure triage has no source-side signal. The bulk of PROCEDURE's ~230K rows (systemic therapy, antifungals, vaccines, EPO/IVIG) are really drug administrations, but nothing in the schema marks that distinction — it currently requires manual, code-by-code review.

• Rich clinical attributes have no direct home in OMOP's core clinical tables (GVHD grading, disease staging, body site, dosing detail) — CONDITION_OCCURRENCE/PROCEDURE_OCCURRENCE have no columns for them, so v1 currently drops this data rather than modeling it via FACT_RELATIONSHIP/companion OBSERVATION rows.

# 3. Proposed Mapping & Transformation Pipeline

The pipeline is a three-stage ELT, chosen specifically so mapping iteration never has to re-hit the production Oracle database and never risks writing back to it:

| Stage | What Runs | What It Does |
| --- | --- | --- |
| 1. Extract (Oracle → DuckDB bronze) | build_raw_layer.py (driven by raw_contracts.py) | Read-only SELECTs against CIT_UDM, verbatim column copies into DuckDB raw.* tables. Each table has a data contract: load strategy (full_refresh / merge / append), watermark column (SYS_ETL_DATE or LAST_UPDATE_DATE), primary key, and expected columns for a schema-drift check. First run per table is always a full pull; later runs are incremental. |
| 2. Transform (DuckDB → DuckDB CDM) | run_sql.py <sql/<domain>/build_omop_*.sql> | Pure SQL transforms that read only from raw.* and build omop.* tables — no Oracle access at all, so mapping logic can be rerun/iterated locally at zero cost or risk. |
| 3. Promote (DuckDB → Postgres) | load_to_postgres.py [--all ¦ <table>] | Once a domain's omop.* table is validated in the local DuckDB sandbox, this promotes it to the real Postgres OMOP CDM target via DuckDB's postgres ATTACH extension. Always a full drop-and-recreate — cheap since DuckDB is the source of truth, and it never touches Oracle. |

Supporting infrastructure: an incremental-load/data-contract layer (raw_contracts.py) avoids repeatedly pulling large tables from shared production Oracle; a schema-drift check fails loudly if a depended-on column disappears; and start_ui.py exposes DuckDB's built-in web UI for browsing raw.*/omop.* locally during development.

# 4. Repository, Scripts & Artifact Index

The project lives in the etl_omop repository (work currently on the etl_omop branch, not yet merged to the protected main branch — needs a Maintainer to approve the MR). Layout and purpose of each part:

| Path | Purpose / Where It Fits |
| --- | --- |
| etl_omop/README.md | Quickstart, architecture overview, and the starter-domain (person) rationale. Entry point for anyone new to the project. |
| etl_omop/STATUS.md | Current-state snapshot: which OMOP tables are built/validated, row counts, caveats, and the “not started yet” backlog with reasons. |
| etl_omop/DECISIONS.md | Running, dated log of every non-obvious architecture and mapping decision (why, not just what) — the authoritative source for rationale behind every choice in this document. |
| etl_omop/.env.example | Template for the Oracle credential file. Real credentials are never committed — they live outside the repo at ~/.config/ohdsi/udm.env (mode 600). |
| etl_omop/python/connect_udm.py | One-off connectivity/schema sanity check against CIT_UDM. |
| etl_omop/python/raw_contracts.py | The data contract per raw table: load strategy, watermark column, primary key, expected columns. This is the single source of truth for how each source table is kept in sync. |
| etl_omop/python/build_raw_layer.py | Orchestrates extraction of every contract-defined table from Oracle into DuckDB raw.*. The only script that ever talks to Oracle. |
| etl_omop/python/extract_to_duckdb.py | Generic “run one Oracle query → DuckDB table” engine, plus the incremental-extract and schema-drift-check logic build_raw_layer.py relies on. |
| etl_omop/python/run_sql.py | Executes a DuckDB SQL transform file (sql/<domain>/build_omop_*.sql) with no Oracle access — the iteration loop for mapping logic. |
| etl_omop/python/load_to_postgres.py | Promotes validated omop.* tables from DuckDB into the real Postgres OMOP CDM target. |
| etl_omop/python/generate_field_inventory.py | Produces an Excel field inventory of every Oracle column that feeds a built OMOP table (population rates + “feeds OMOP” mapping) — the handoff reference used for synthetic test-data generation ahead of the Postgres migration test, and the basis for the field-level assessment in Section 6 of this document. |
| etl_omop/python/start_ui.py + build_mac_ca_bundle.sh | Local DuckDB web-UI browser for raw.*/omop.*, plus a one-time TLS fix for corporate-proxy networks. |
| etl_omop/python/requirements.txt | Python dependencies: oracledb (thin mode, no Instant Client needed), python-dotenv, duckdb, certifi. |
| etl_omop/sql/person/ | build_omop_person.sql — PERSON + DEMOGRAPHICS (ETHNICITY) → person. |
| etl_omop/sql/visit/ | build_omop_visit_occurrence.sql — top-level HCT_PROCESS/CT_PROCESS EVENT rows → visit_occurrence. |
| etl_omop/sql/observation_period/ | build_omop_observation_period.sql — full EVENT history per person → observation_period. |
| etl_omop/sql/death/ | build_omop_death.sql — KVS_EVENT_DATA SURVIVAL_STATUS / SURVIVAL_STATUS_DATE → death. |
| etl_omop/sql/procedure/ | build_omop_procedure_occurrence.sql — HCT/CT infusion PROCEDURE rows → procedure_occurrence (v1 scope). |
| etl_omop/sql/condition/ | build_omop_condition_occurrence.sql — full CONDITION table → condition_occurrence (lossy v1). |
| omop_vocab/CIBMTR_source_files/CONCEPT_CIBMTR-UDM-*.csv | Custom CIBMTR-UDM concept definitions (VariableName, KVS_KEY, RetrievalName, CDOptionGroup) used alongside the standard Athena CONCEPT.csv lookup. |
| ~/.config/ohdsi/udm.env, postgres.env (outside repo, mode 600) | Oracle and Postgres credentials — intentionally never committed to git. |
| ~/.local/share/ohdsi/udm_omop.duckdb (outside repo) | The local DuckDB sandbox file itself — contains real (de-identified-ish) clinical data, so it is excluded from git regardless of .gitignore correctness. |

# 5. Assumptions, Limitations & Open Questions

## 5.1 Assumptions

• CIT_UDM is an acceptable and sufficiently complete stand-in for FDM/FormsNet source data; whether TABLE_MAPPINGS_SPECS_*/VARIABLE_DEFINITION guarantee UDM faithfully represents FDM has not been independently verified (see open question 5.3.5).

• Registry-style type concepts (e.g. period_type_concept_id / visit_type_concept_id = “Clinical Study visit” / “Registry”) are the right choice throughout, since this is CIBMTR registry data, not an EHR/claims feed.

• DuckDB is a disposable local sandbox only — Postgres is the real target, and nothing in the transform layer should ever assume DuckDB-only behavior that wouldn't hold in Postgres.

• Synthetic test data (planned, not yet built) will be fully synthetic and local-only — no real CIT_UDM values will be used to validate the Postgres promotion path.

## 5.2 Limitations

• No standard-vocabulary crosswalk exists anywhere in CIT_UDM for procedure, condition, or observation codes — every concept_id in those domains is 0 until a hand/Usagi-assisted mapping pass is done (840 distinct LAB_PROC codes alone).

• race_concept_id is permanently 0 under current source data — not a mapping limitation but a genuine absence of race data in CIT_UDM.

• cause_concept_id (death) is 0 — the one candidate KVS key with a cause of death is only 10 rows populated, too sparse to trust.

• procedure_occurrence and condition_occurrence currently show 0 matches to the live visit_occurrence table despite visit_occurrence_id being populated on 100% of rows — flagged on the latest live check (2026-09-10) and needs investigation before these two domains can be called fully validated (likely a snapshot-timing mismatch between when each domain was last rebuilt, but not yet confirmed).

• v1 condition_occurrence is lossy by design: severity, stage, stage type, body site, clinical status, and GVHD grading are dropped rather than blocking on a FACT_RELATIONSHIP/companion-OBSERVATION decision (the Requirements Checklist's documented default).

## 5.3 Open Questions Needing Sign-Off

• Visit concept choice — is force-fitting every HCT/CT admission to “Inpatient Visit” (9201) acceptable long-term, given it preserves OHDSI network-study compatibility but is lossy?

• v1 scope / “done enough” threshold — what percentage of concept_id ≠ 0 should be the bar for calling a domain complete?

• PROCEDURE vs. DRUG_EXPOSURE triage — no source-side field distinguishes these; is manual, code-by-code classification acceptable, or is a faster heuristic needed?

• VISIT_DETAIL vs. flattened visit walk — OMOP's VISIT_DETAIL has a self-referencing parent field that could preserve EVENT's full hierarchy instead of flattening it to a single visit_occurrence — is the added complexity worth it?

• FDM-to-UDM completeness — does TABLE_MAPPINGS_SPECS_*/VARIABLE_DEFINITION guarantee UDM faithfully represents FDM, or could gaps silently propagate into OMOP undetected?

• Where does CIT_UDM store allogeneic vs. autologous transplant type at the point of use? (Resolved at the source-table level via PERSON_RELATION.DONOR_TYPE on 2026-08-27 — still needs to be wired into the procedure_occurrence transform.)

# 6. Final Row-by-Row Field Compatibility Assessment

The table below is the field-level compatibility assessment comparing CIT_UDM (Oracle) source columns to their OMOP CDM v5.4 targets, grounded in the built SQL transforms, the DECISIONS.md log, and the generate_field_inventory.py mapping index. Each field is classified into exactly one of four compatibility tiers.

## 6.1 Fields That Map Cleanly

Direct, deterministic mapping with no meaningful information loss or ambiguity.

| Source (Table.Column) | OMOP Target | Notes |
| --- | --- | --- |
| PERSON.PERSON_ID | person.person_id / person_source_value | 1:1 identifier passthrough. |
| EVENT.EVENT_ID | visit_occurrence.visit_occurrence_id / visit_source_value | 1:1 identifier passthrough for the 4,611 qualifying admission events. |
| EVENT.PERSON_ID | visit_occurrence.person_id / observation_period.person_id | Direct FK copy. |
| EVENT.PERIOD_START_DATE | visit_occurrence.visit_start_date | Direct copy for qualifying top-level admission events. |
| KVS_EVENT_DATA (SURVIVAL_STATUS='DEAD') | death (row exists) | Deterministic filter selects the death row. |
| KVS_EVENT_DATA.VALUE (SURVIVAL_STATUS_DATE) | death.death_date | Direct parse of a consistently formatted MM/DD/YYYY value, regex-verified. |
| PROCEDURE.PROCEDURE_ID | procedure_occurrence.procedure_occurrence_id | 1:1 identifier passthrough. |
| CONDITION.CONDITION_ID | condition_occurrence.condition_occurrence_id | 1:1 identifier passthrough. |
| CONDITION.RESOLUTION_DATE | condition_occurrence.condition_end_date | Straight passthrough, no fallback needed (nullable target field). |
| PERSON_RELATION.RECIPIENT_ID / DONOR_ID | person_id (both sides) | Both join cleanly to PERSON.PERSON_ID at 4,034/4,034 — clean linkage, not yet wired into a transform. |

## 6.2 Fields That Require Transformation or Interpretation

Mappable, but only via a lookup table, coded-value translation, fallback chain, or recursive resolution logic.

| Source (Table.Column) | OMOP Target | Transformation Required |
| --- | --- | --- |
| PERSON.SEX | person.gender_concept_id | Lookup: M→8507, F→8532, NA/U→0. |
| PERSON.DOB | person.year/month/day_of_birth, birth_datetime | Sentinel 1900-01-01 (2,013/6,356 rows) treated as unknown → NULL, person row still emitted. |
| DEMOGRAPHICS (KEY_NAME='ETHNICITY') | person.ethnicity_concept_id | Lookup HISP/HIS→38003563, NOHISP/NHIS→38003564, else 0; latest-row-wins dedup where a person has multiple history rows. |
| EVENT.EVENT_CLASS / EVENT_TYPE (top-level only) | visit_occurrence.visit_concept_id / visit_type_concept_id | Filter to HCT_PROCESS/CT_PROCESS only; hardcoded to 9201 (Inpatient) / 44818519 (Clinical Study visit) regardless of source nuance. |
| EVENT.PARENT_EVENT_ID (recursive) | procedure_occurrence / condition_occurrence.visit_occurrence_id | Recursive walk up the parent tree to the nearest top-level admission event — required because a direct single-hop join only resolves ~29% (1,199/4,163) of procedure rows. |
| PROCEDURE.PERFORMED_DATE_TIME / PERIOD_START_DATE | procedure_occurrence.procedure_date/datetime | 3-way fallback, ultimately to the resolved visit's start date, since some procedure codes are 0% populated on both native date fields. |
| CONDITION.DIAGNOSIS_DATE / ONSET_DATE / ASSESSMENT_DATE / (recursive EVENT date) | condition_occurrence.condition_start_date | 4-way coalesce plus the same recursive parent-event date walk — needed to reach 100% coverage since the three native date fields combined only cover 9.6% of rows. |
| KVS_EVENT_DATA.LAST_UPDATE_DATE | (dedup ordering, not stored) | Latest-wins ROW_NUMBER() partition used to resolve persons with multiple survival-status snapshots. |
| PERSON_RELATION.DONOR_TYPE | procedure_occurrence.procedure_concept_id (HCT/CT infusions) | Planned lookup ALLO_U/AUTO/ALLO_R/ALLO → candidate concepts 4242257/4240337/etc. — candidates identified, not yet wired into the SQL transform. |

## 6.3 Fields With Partial Compatibility

A target field exists and can be populated, but only for a subset of rows, with reduced fidelity, or with a forced/approximate value.

| Source (Table.Column) | OMOP Target | Nature of the Partial Gap |
| --- | --- | --- |
| EVENT.PERIOD_END_DATE | visit_occurrence.visit_end_date | 0% populated for admission rows (0/1,190 CT_PROCESS, 0/3,421 HCT_PROCESS) — falls back to visit_start_date; no discharge-date source exists at all. |
| PERSON.SEX (NA/U values) | person.gender_concept_id = 0 | Only M/F resolve to a real concept; NA/U/unknown source values have no target equivalent and default to 0. |
| KVS_EVENT_DATA candidate cause-of-death keys | death.cause_concept_id | Candidate keys exist (CPST_SRV_PRIM_CAUSE_DEATH: 10 rows; DEATH_DTE: 1,546 rows) but are too sparse to trust — currently always 0. |
| PRODUCT.SOURCE_TYPE | device_exposure / custom (not yet built) | Captures cell/tissue source (PBSC, BM, cord blood) but not donor relationship as originally assumed — usable for part of the intended DEVICE_EXPOSURE mapping, not all of it. |
| EVENT hierarchy below top-level admissions (chimerism studies, GVHD therapy, labs, disease assessments) | procedure_occurrence / observation / measurement (via visit_occurrence_id) | Structurally attributable to a visit via the recursive walk, but the walk itself is only implemented for procedure/condition today — not yet extended to future measurement/observation domains. |

## 6.4 Fields With No Viable Equivalent (Current Source Data)

No source field exists today that can populate the OMOP target with any confidence, or the OMOP model has no place to hold a source concept.

| Source or OMOP Side | Gap |
| --- | --- |
| DEMOGRAPHICS (race) | No RACE key distinct from ETHNICITY exists in the EAV table — person.race_concept_id has no source field to map from at all; always 0. |
| PROCEDURE.PROCEDURE_CATEGORY/CODE → procedure_concept_id | No standard-vocabulary crosswalk exists in CIT_UDM (CODEABLE_CONCEPT is empty; TABLE_MAPPINGS_SPECS_* is ETL metadata, not a vocab map). Every one of ~50+ code combinations needs hand-mapping. |
| CONDITION.CONDITION_CATEGORY/CODE → condition_concept_id / condition_status_concept_id | Same structural gap as PROCEDURE — no crosswalk exists; always 0. |
| OBSERVATION.OBSERVATION_CODE → measurement/observation concept fields | No LOINC (or any standard vocabulary) representation anywhere in CIT_UDM — checked across all 2,271 distinct codes (840 in LAB_PROC alone), zero matches to the LOINC pattern. Vocabulary must be built entirely from scratch during ETL. |
| CONDITION_DETAILS / PROCEDURE_DETAILS rich attributes (severity, ISS/R-ISS/Durie-Salmon staging, GVHD grading, body site, dosing, protocol intent) | No column in CONDITION_OCCURRENCE/PROCEDURE_OCCURRENCE can hold these — OMOP requires a FACT_RELATIONSHIP + companion OBSERVATION pattern that is not yet built, so v1 drops this data. |
| SUBSTANCE_ADMINISTRATION + AGENT domain | DRUG_EXPOSURE has no transform started at all yet — this is also where most of PROCEDURE's remaining ~226K rows (systemic therapy, antifungals, vaccines, EPO/IVIG) really belong, but the triage rule to separate them doesn't exist. |
| ORGANIZATION + ORGANIZATION_DETAILS / ORG_IDENTIFIERS | CARE_SITE + LOCATION domain not started. |
| PRODUCT family (7 tables: collection, processing, analysis, logistics, etc.) | No transform started; full cellular-product lifecycle not yet explored in mapping detail — harder than originally scoped. |

## 6.5 Recommendations for Addressing the Most Significant Gaps

• 1. Prioritize a vocabulary-mapping pass (Usagi-assisted) for PROCEDURE, CONDITION, and OBSERVATION codes.

• This is the single highest-leverage gap — it is the reason concept_id is 0 across every clinical-content domain, both built and not-yet-started.

• 2. Wire the two already-unblocked findings into their transforms.

• PERSON_RELATION.DONOR_TYPE into procedure_occurrence (real allo/auto concept ids) and CONDITION_DETAILS/PROCEDURE_DETAILS into a FACT_RELATIONSHIP + companion-OBSERVATION pattern (recovers GVHD grading, staging, body site, dosing detail) — both are implementation work only at this point, not open research.

• 3. Investigate the procedure/condition → visit_occurrence_id FK mismatch before calling those two domains fully validated.

• 100% of rows populate a visit_occurrence_id value, but 0 currently match the live visit_occurrence table — needs root-causing (most likely a stale snapshot between rebuilds) before promotion to Postgres.

• 4. Get sign-off on the five open decisions in Section 5.3

• particularly the visit-concept force-fit and the v1 “done enough” completion threshold, since both affect how every future domain is scoped.

• 5. Decide a PROCEDURE vs. DRUG_EXPOSURE triage rule before building drug_exposure

• this unblocks the largest remaining volume of unmapped source rows (~226K).

• 6. Confirm the race-data gap with the source/registry team

• before permanently accepting race_concept_id = 0 — verify it is truly not captured anywhere in CIT_UDM rather than just not yet found.

• 7. Treat cause-of-death as a future revisit item, not a blocker

• current candidate source fields are too sparse to trust; low priority relative to the vocabulary gap above.

# 7. Proposed Next Steps

### Near-term

• Wire PERSON_RELATION into procedure_occurrence for real allo/auto concept ids.

• Wire CONDITION_DETAILS/PROCEDURE_DETAILS via FACT_RELATIONSHIP.

• Root-cause the procedure/condition → visit_occurrence_id FK mismatch.

### Medium-term

• Vocabulary mapping pass (Usagi-assisted) for PROCEDURE/CONDITION/OBSERVATION.

• Build MEASUREMENT/OBSERVATION, DRUG_EXPOSURE, CARE_SITE/LOCATION.

### Needed from the team

• Postgres environment details, once available.

• Sign-off on the open questions in Section 5.3.

• Time with Sean/Dee on realistic UDM/FDM extension scope.

Source materials for this document: etl_omop repository (README.md, STATUS.md, DECISIONS.md, generate_field_inventory.py, sql/<domain>/build_omop_*.sql) and the UDM → OMOP CDM v5.4 Mapping Strategy & Data Migration Plan slide deck (September 2026).