## Slide 1
CIBMTR · TERMINOLOGY SERVICES
UDM → OMOP CDM v5.4
Mapping Strategy & Data Migration Plan
etl_omop project
DuckDB-first ELT
CIT_UDM (Oracle) source
September 2026

## Slide 2
OVERVIEW
Agenda
2
1
Why this project
Direction, and what problem we're solving
2
Architecture
How data flows: Oracle → DuckDB → Postgres
3
What's built
6 OMOP domains, validated
4
Recent breakthrough
Two long-standing blockers resolved
5
What's not started
And why — the vocabulary problem
6
Infrastructure
Incremental load & data contracts
7
Open questions
Needing sign-off
8
Path to Postgres
Migration steps
9
Next steps
Proposed roadmap & asks

## Slide 3
DIRECTION
Why This Project
3
Confirmed 2026-07-16
◉
Adaptation, not a new warehouse
OMOP CDM v5.4 will be delivered as an adaptation of CIT_UDM (Oracle) — not a new Postgres warehouse built from scratch.
◉
Terminology Services stays vocab-only
Those databases remain vocab/metadata only — no clinical CDM data lands there.
◉
CIT_UDM over raw FormsNet/FDM
CIT_UDM is the more tractable, already-consolidated source vs. re-deriving from FDM forms directly.
◉
First real clinical ETL
etl_omop is the first concrete clinical row-level ETL toward OMOP from either FDM or UDM — prior FDM→OMOP work was a routing strategy document only.

## Slide 4
PIPELINE
Architecture: Raw Layer, Then Transform (ELT)
4
O
CIT_UDM
Oracle (source)
R
raw.*
DuckDB (bronze)
M
omop.*
DuckDB (CDM)
P
Postgres
OMOP CDM (target)
build_raw_layer.py
Only script that talks to Oracle. Read-only SELECTs, verbatim copies. raw_contracts.py drives incremental vs. full-refresh per table.
run_sql.py <file>
Builds omop.* entirely from raw.* — no Oracle access, cheap to re-run/iterate locally.
load_to_postgres.py --all
Promotes validated omop.* tables via DuckDB's postgres ATTACH extension, once a target exists.
DuckDB is a disposable local sandbox — mapping mistakes are free to fix, zero risk to production Oracle.

## Slide 5
PROGRESS
What's Built & Validated Today
5
person
6,356
live DuckDB check 2026-09-10
Validated
Unique IDs; sentinel DOB handling verified
visit_occurrence
4,611
live DuckDB check 2026-09-10
Validated
Admission scope and date rules verified
observation_period
5,051
live DuckDB check 2026-09-10
Validated
One period/person; date ordering verified
death
1,266
live DuckDB check 2026-09-10
Validated
Latest status/person; required date verified
procedure_occurrence
4,224
live DuckDB check 2026-09-10
v1 scope
HCT/CT scope verified; visit FK issue flagged
condition_occurrence
200,550
live DuckDB check 2026-09-10
Lossy v1
Full source scope; visit FK issue flagged
Detailed OMOP fields, checks, and live results are shown on the next slide.
Notes: How many are direct versus

## Slide 6
VALIDATION EVIDENCE
OMOP Fields Used for Validation
Live DuckDB | 2026-09-10
1
person
6,356 rows
VERIFIED
FIELDS
person_id · gender_concept_id · race_concept_id · ethnicity_concept_id year_of_birth · birth_datetime
CHECKS
person_id unique. Concept IDs non-null; race=0 documented. 2,013 sentinel DOBs intentionally null.
2
visit_occurrence
4,611 rows
VERIFIED
FIELDS
visit_occurrence_id · person_id · visit_concept_id · visit_type_concept_id visit_start_date · visit_end_date
CHECKS
ID unique; required dates complete; end >= start. Scope limited to top-level HCT/CT admissions.
3
observation_period
5,051 rows
VERIFIED
FIELDS
observation_period_id · person_id · period_type_concept_id observation_period_start_date · observation_period_end_date
CHECKS
ID unique; required fields complete; end >= start. One synthesized period per person.
4
death
1,266 rows
VERIFIED
FIELDS
person_id · death_date · death_type_concept_id · cause_concept_id
CHECKS
One row/person; required fields complete. Latest DEAD status retained; missing death date excluded.
5
procedure_occurrence
4,224 rows
FK ISSUE
FIELDS
procedure_occurrence_id · person_id · procedure_concept_id procedure_date/datetime · procedure_type_concept_id · visit_occurrence_id
CHECKS
ID unique; required fields complete. Visit ID populated 100%, but 0/4,224 match the current visit table.
6
condition_occurrence
200,550 rows
FK ISSUE
FIELDS
condition_occurrence_id · person_id · condition_concept_id condition_start_date/datetime · condition_type_concept_id · visit_occurrence_id
CHECKS
ID unique; required fields complete. Visit ID populated 100%, but 0/200,550 match the current visit table.
6

## Slide 7
IMPLEMENTATION MAP
Where the Mappings Live
Field logic vs. vocabulary crosswalks
1 Source fields
Oracle CIT_UDM tables are copied 1:1 into DuckDB raw.*. No mapping occurs during extraction.
etl_omop/python/build_raw_layer.py
2 Field transformations
The authoritative source-to-OMOP column mappings, filters, fallbacks, and generated IDs live here.
etl_omop/sql/<domain>/build_omop_*.sql
3 OMOP output
Each transform rebuilds a validated omop.* table in the local DuckDB sandbox before promotion.
~/.local/share/ohdsi/udm_omop.duckdb
Field mapping index and rationale
OMOP_MAPPING provides a source-column inventory. DECISIONS records why each rule was chosen; STATUS records current completion and caveats.
python/generate_field_inventory.py | DECISIONS.md | STATUS.md
Custom vocabulary definitions
CIBMTR-UDM concept definitions exist for VariableName, KVS_KEY, RetrievalName, and CDOptionGroup. Athena CONCEPT.csv is the standard lookup source.
omop_vocab/CIBMTR_source_files/CONCEPT_CIBMTR-UDM-*.csv
!
Missing: UDM-to-standard crosswalk
No UDM-specific CONCEPT_RELATIONSHIP file currently maps PROCEDURE, CONDITION, or OBSERVATION codes to standard SNOMED/LOINC concepts. Those concept_id fields therefore remain 0 in the current ETL. Existing hardcoded mappings cover sex, ethnicity, visit type, and registry type concepts only.
7

## Slide 8
MILESTONE
Recent Breakthrough — 2026-08-27
8
A 38-table list from the team surfaced tables this project hadn't explored yet — two long-standing blockers fell out immediately.
PERSON_RELATION
Resolves: allo/auto — blocker open since day one
DONOR_TYPE: ALLO_U / AUTO / ALLO_R / ALLO
The real field — not PRODUCT.SOURCE_TYPE as originally assumed
RECIPIENT_ID / DONOR_ID both join cleanly to PERSON
4,034 / 4,034 rows match — also solves donor-recipient linkage
CONDITION_DETAILS / PROCEDURE_DETAILS
Resolves: “rich attributes have no home”
EAV companion tables already exist in CIT_UDM
Hold GVHD grading, disease staging (ISS/R-ISS/Durie-Salmon)
Also body site, dosing, protocol intent
No need to invent a companion-OBSERVATION mechanism
Status: documented, not yet wired into a built transform

## Slide 9
BACKLOG
What's Not Started Yet, and Why
9
OBSERVATION (labs/vitals)
→
MEASUREMENT
No vocabulary crosswalk — 840 distinct LAB_PROC codes need hand-mapping
OBSERVATION (other)
→
OBSERVATION
Same vocabulary gap
SUBSTANCE_ADMINISTRATION + AGENT
→
DRUG_EXPOSURE
Not started — also where most leftover PROCEDURE rows belong
ORGANIZATION + details
→
CARE_SITE + LOCATION
Not started
PRODUCT family (7 tables)
→
DEVICE_EXPOSURE / custom
Harder than scoped — full lifecycle not yet explored
Common theme: no standard-vocabulary crosswalk exists anywhere in CIT_UDM — every code needs hand-mapping.

## Slide 10
INFRASTRUCTURE
Incremental Load & Data Contracts
10
Problem: a full re-pull from production Oracle on every run doesn't scale as CIT_UDM keeps growing.
↻
Load strategy per table
merge (upsert), append, or full_refresh — chosen per table based on verified key uniqueness.
⏱
Watermark-based
SYS_ETL_DATE / LAST_UPDATE_DATE — only pulls new/changed rows after the first run.
⚠
Schema-drift check
Fails loudly if a column the pipeline depends on disappears from Oracle.
7 / 8
raw tables use merge
(safe, verified-unique keys)
1 / 8
demographics stays full_refresh
(141 duplicate natural keys found)
Postgres promotion stays full drop-and-recreate on purpose — cheap & local; the real risk (hitting shared production Oracle) is what incremental load solves.

## Slide 11
DECISIONS NEEDED
Open Questions Needing Sign-Off
11
1
Visit concept choice — force-fitting all HCT/CT admissions to “Inpatient Visit” (9201). Lossy but preserves OHDSI network-study compatibility. Confirm or revisit?
2
v1 scope / coverage target — what % of concept_id ≠ 0 is “done enough” to call a domain complete?
3
PROCEDURE vs. DRUG_EXPOSURE triage — no source-side field found yet; still fully manual, code-by-code.
4
VISIT_DETAIL vs. flattened visit-walk — OMOP's VISIT_DETAIL has a self-referencing parent field that could preserve EVENT's full hierarchy instead of flattening. Worth the added complexity?
5
FDM-to-UDM completeness — does TABLE_MAPPINGS_SPECS_*/VARIABLE_DEFINITION guarantee UDM faithfully represents FDM, or could gaps silently propagate into OMOP?
Notes: 1. Is any context lost by force fitting or by not force fitting.

## Slide 12
MIGRATION
Path to Postgres
12
1
Create credentials
~/.config/ohdsi/postgres.env (outside the repo, mode 600) — same pattern already used for Oracle.
2
Run the promotion
python load_to_postgres.py --all — promotes every validated omop.* table from DuckDB in one command.
3
Re-run anytime
Always a full, safe replace; nothing here touches Oracle.
4
Keep it current
build_raw_layer.py (incremental) → run_sql.py per domain → load_to_postgres.py --all.
Data-governance: synthetic test data planned — fully synthetic, local-only, no real CIT_UDM values

## Slide 13
ROADMAP
Proposed Next Steps
13
Near-term
Wire PERSON_RELATION into procedure_occurrence — real allo/auto concept IDs
Wire CONDITION_DETAILS/PROCEDURE_DETAILS via FACT_RELATIONSHIP
Medium-term
Vocabulary mapping pass (Usagi-assisted) for PROCEDURE/CONDITION/OBSERVATION
Build MEASUREMENT/OBSERVATION, DRUG_EXPOSURE, CARE_SITE/LOCATION
Need from the team
Postgres environment details, once available
Sign-off on open questions (previous slide)
Time with Sean/Dee on realistic UDM/FDM extension scope

## Slide 14
Questions / Discussion
UDM → OMOP CDM v5.4 · etl_omop